**Project Taskboard**

**(10/4/2018)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| One user story per cell   * Name * US ID (UCID, NFID) * Priority | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours | One or more task or defect   * Name * Person * Estimated Hours * Spent Hours * To do Hours |
| Add, update and remove new nurse  US01  Priority: A |  |  |  | Task: Add, update and delete nurses in the clinics  Person: Aisha Mousa  EH: 6  SH:6  TH:0 |
| Add, update and remove new clinic  US02  Priority: A |  |  | Task: Add, update and delete the clinics  Person: Aisha Mousa  EH: 3  SH:3  TH:0 |  |
| Add, update and remove new patient  US03  Priority: A |  |  |  | Task: Add, update and delete patients  Person: Reham Hamdy  EH: 12  SH:12  TH:0 |
| Add new admin  US04  Priority: A |  |  |  | Task: Add and update Admins  Person: Aisha Mousa  EH: 4  SH: 4  TH:0 |
| Remove existing admin  US05  Priority: A |  |  |  | Task: Delete Admins  Person: Aisha Mousa  EH: 1  SH: 1  TH:0 |
| Add and remove patient file  US06  Priority: A | Task: Add and remove patients files  Person: Abdelrahman Mohammed  EH: 20  SH: 0  TH: 20 |  |  |  |
| Updating or editing existing patient file  US07  Priority: A | Task: Update patients files  Person: Abdelrahman Mohammed  EH: 10  SH: 0  TH: 10 |  |  |  |
| Add, update and remove items from inventory  US08  Priority: A | Task: Add, view and update new inventory and materials to a clinic  Person: Aisha Mousa  EH: 15  SH: 0  TH: 15 |  |  |  |
| Add new invoice for the patient  US09  Priority: B | Task: Make the invoice system  Person: Aisha Mousa  EH: 10  SH: 0  TH: 10 |  |  |  |
| Review inventory statistics  US10  Priority: C | Task: Some statistics in admin homepage  Person: Abdelrahman Mohammed  EH: 10  SH: 0  TH: 10 |  |  |  |
| Search on patients data  US11  Priority: B | Task: Search for patients files  Person: Hady Maher  EH: 1  SH: 0  TH: 1 |  |  | Task: Search for patients data  Person: Reham Hamdy  EH: 2  SH:2  TH:0 |
| Review patients statistics  US12  Priority: C | Task: Some statistics in admin homepage  Person: Abdelrahman Mohammed  EH: 10  SH: 0  TH: 10 |  |  |  |
| Add, update and remove new workers  US13  Priority: B |  |  | Task: Add, update and delete worker in the clinics  Person: Aisha Mousa  EH: 3  SH:3  TH:0 |  |
| Make discount in the invoice  US14  Priority: C | Task: Make the invoice system  Person: Aisha Mousa  EH: 1  SH: 0  TH: 1 |  |  |  |
| Make notification if the material in the inventory is less than specific value  US15  Priority: B | Task: Set alarm when material is few  Person: Aisha Mousa  EH: 2  SH: 0  TH: 2 |  |  |  |
| Sending emails to patients  US16  Priority: C | Task: admin and nurse send emails to patients  Person: Hady Maher  EH: 5  SH: 0  TH: 5 |  |  |  |
| Confirming new patient reservation  US17  Priority: A | Task: Nurse can view her clinic reservations and accept or reject them  Person: Reham Hamdy  EH: 3  SH: 0  TH: 3 |  |  |  |
| Patient make new reservation  US18  Priority: A | Task: Patient request new reservation or cancel it and view his old reservations  Person: Reham Hamdy  EH: 15  SH: 0  TH: 15 |  |  |  |
| Viewing invoices  US19  Priority: C | Task: Make the invoice system  Person: Aisha Mousa  EH: 5  SH: 0  TH: 5 |  |  |  |
| Patient contact the clinic  US20  Priority: C | Task: Patient can contact with the clinic by emails  Person: Hady Maher  EH: 5  SH: 0  TH: 5 |  |  |  |
| Admin profile  US21  Priority: C |  |  |  | Task: Admin profile  Person: Abdelrahman Mohammed  EH: 10  SH: 10  TH:0 |
| Nurse profile  US22  Priority: C |  |  |  | Task: Nurse profile  Person: Abdelrahman Mohammed  EH: 5  SH: 5  TH:0 |
| Patient profile  US23  Priority: C |  |  |  | Task: Patient profile  Person: Hady Maher  EH: 10  SH: 10  TH:0 |
| Patient Login  US24  Priority: A |  |  |  | Task: Patients login  Person: Abdelrahman Mohammed  EH: 9  SH:9  TH:0 |
| Nurse Login  US25  Priority: A |  |  |  | Task: Nurses Login  Person: Hady Maher  EH: 4  SH: 4  TH:0 |
| Admin Login  US26  Priority: A |  |  |  | Task: Admins Login  Person: Hady Maher  EH: 9  SH: 9  TH:0 |
| Patient Reset Password  US27  Priority: B |  |  |  | Task: Patients reset password  Person: Abdelrahman Mohammed  EH: 20  SH:20  TH:0 |
| Nurse Reset Password  US28  Priority: B |  |  |  | Task: Nurses reset password  Person: Hady Maher  EH: 5  SH: 5  TH:0 |
| Admin Reset Password  US29  Priority: B |  |  |  | Task: Admins reset password  Person: Hady Maher  EH: 20  SH:20  TH:0 |